## Slide 1: USDA, National Finance Center PRT Meeting May 11, 2022
Payroll/Personnel System (PPS),
EmpowHR & webTA Statistics

## Slide 2: Software Change Requests (SCR) as of May 11, 2022
Scheduled Release Summary
GESD Projects Scheduled
  88 Open Projects Scheduled
GESD Projects Unscheduled Breakdown By Status
  10 Pending (HOLD/RESP)
  135 FRD Assigned
  335 TBD

## Slide 3: SCR by LOB as of May 11, 2022
Unscheduled Project Breakdown
By Line of Business (LOB)
Line of Business | Total by LOB
PPS | 282
EmpowHR | 50
HRLOB (PPS/EmpowHR) | 56
NON-CORE | 0
webTA | 24
Other | 82

## Slide 4: SCR Scheduled Release Summary as of May 11, 2022
  Scheduled Release Summary
CY 2022 Pay Period 13 Projects
  11 Projects Scheduled
CY 2022 Off Release Pay Periods 9-12 Projects
  24 Projects Scheduled
  Note - Projects remain open 2 pay periods after implementation

## Slide 5: Completed SCR Totals as of May 11, 2022
  Completed SCR Totals
  2022 132
  2021 311

## Slide 6: Incident Report (IR) Summary as of May 11, 2022
PPS IR Summary
Number | February | March | April
Beginning Balance | 105 | 101 | 98
Received | 117 | 125 | 86
Closed | 121 | 128 | 99
Ending Balance | 101 | 98 | 85

## Slide 7: IR Average Days at Closure as of May 11, 2022
PPS IR Average Days at Closure
Priority Category | February | March | April
Critical | 2 | 3 | 5
Non Critical | 119 | 125 | 94

## Slide 8: Completed PPS IR Totals as of May 11, 2022
Completed PPS IR Totals
  2022 461
  2021 1438

## Slide 9: EmpowHR IR Summary as of May 11, 2022
EmpowHR IR Summary
Number | February | March | April
Beginning Balance | 42 | 53 | 33
Received | 45 | 55 | 40
Closed | 34 | 75 | 43
Ending Balance | 53 | 33 | 30

## Slide 10: EmpowHR IR Average Days at Closure as of May 11, 2022
EmpowHR IR Average Days at Closure
Priority Category | February | March | April
Critical | 4 | 0 | 1
Non Critical | 30 | 75 | 42

## Slide 11: Completed EmpowHR IR Totals as of May 11, 2022
Completed EmpowHR IR Totals
  2022 201
  2021 481

## Slide 12: webTA IR Statistics as of May 11, 2022
webTA IR Statistics
Number of IRs | February | March | April
Beginning Balance | 31 | 18 | 22
Received | 12 | 12 | 10
Closed | 25 | 8 | 8
Ending Balance | 18 | 22 | 24

## Slide 13: webTA IR - Average Days at Closure as of May 11, 2022
webTA IR - Average Days at Closure
Priority Category | February | March | April
Critical | 0 | 0 | 0
Non Critical | 25 | 8 | 8

## Slide 14: webTA IR Summary as of May 11, 2022
  2022 67
  2021 149
Completed webTA IR Totals