## Slide 1: Customer User Acceptance Test (CUAT) May 2023
High-level Timeline
  CY23 Scheduled Release Dates:
  PP 06 February 21, 2023 - March 17, 2023
  PP 13 May 30, 2023 - June 23, 2023
    Projects: 36272, 45660, 47035, 47206, 48815, 49509, 50447, 72037,72137, 72316
  PP 19 August 22, 2023 - September 15, 2023
Recent Accomplishments
Completed the following ATB initiatives:
Issued CAPPS Notice for the CY23 PP13, Scheduled Release
CY23 PP06, Scheduled Release
CY23 PP08, Project 50423, Peace Corps in GovTA, included 1.2.10 and 1.2.11 Releases
Current State
In Progress:
CY23 PP13, Scheduled Release – preparing supporting documentation
CY23 PP13, Project 30157, EmpowHR PeopleSoft 9.2 Upgrade – DOJ Implementation – currently in CUAT Testing
Issues/Risk
CUAT is scheduled based on current implementation schedules.
National Finance Center - as of May 10, 2023