## Slide 1: CY25 PP13 Community-Wide Projects
High-level Timeline
Pay Period | Project
CY25 PP09 | - Project 79871 USDA OCFO EPP Security Changes
CY25 PP13 | - Project 76409 Personal Benefit Statements
CY25 PP13 | - Project 76242 GPPA Ch15 Fair Chance ACT Remark Codes Edits - Project 77565 EmpowHR Citizenship and Country Codes - Project 78194 Table101 Updates for Field 088 Wage Board Shift Rate Var.
Recent Accomplishments
Project 79871, 76242, 77565, 78194 FRD published to NFC Homepage.
Current State
Project 79871 – Implementation completed.
Project 76409 - Development in-progress.
Project 76242 – Development in-progress.
Project 77565 – Development in-progress.
Project 78194 – Development in-progress.
Issues/Risk
None
National Finance Center - as of May 21, 2025
Notes: Key Messages for Randy:
Build 1 is quickly ramping up with full funding.
By February of next year, we plan to go-live with core PPS functionality
Solution design and toolset has been finalized using the market leading Oracle Business Intelligence Enterprise Edition 11 g (OBIEE)
Comprehensive BI functionality that delivers the full range of analytic and reporting capabilities with a powerful user experience
Provides contextual, relevant and actionable insights for organizational-wide human capital analysis and decision-making
Robust infrastructure for performance, availability, and security
Customer engagement is critical to the success of the project. The RUG will play a key role in Build 1 as solution designers—helping us validate the requirements and design, build, and test the solution via monthly working sessions
During the Customer Forum, we will kick-off Build 1 with customers including a demo to preview the tool’s capabilities.